## Slide 1: Sprint 1 Progression on Video Game By: Brian Kollgaard, Joseph Traglia, Emanuel Luna

## Slide 2: Current Scope/Overview of Project
https://www.youtube.com/watch?v=h-rZP3f_G-A&feature=youtu.be&ab_channel=bb
Including interactive collision (floor, teleport, non-playable character).
Include left/right character movement.
Have 5-10 minutes of playable gameplay.
Having fully working sound and visuals.
Provide an enjoyable experience.
Maintain accuracy with trailer.

## Slide 3
Emanuel’s Prototype

## Slide 4: https://youtu.be/b2wbGdRtu0E
Joseph’s Prototype

## Slide 5: Sprint 1 - Completed and Uncompleted
Emanuel Luna (Team Leader)
Design Background Elements
  Complete
Animated Background Elements
  Incomplete
Make Game Elements Implementable
  Incomplete
Joseph Traglia (Scrum Master)
Implementing a Title Screen Design
  Complete
Implementing Functioning Buttons on Title Screen
  Complete
Implementing Title Screen Music
  Incomplete
Brian Kollgaard
Design Gameplay
  Complete
Implement Textures
  Complete
Implement Animations
  Incomplete

## Slide 6: Tasks for Sprint 2
Emanuel Luna
Implement Animations
Implementing Textures
Joseph Traglia
Implement In-Game Sound
Title Screen Music
Brian Kollgaard
Testing Implemented Components
Finalizing Design